## Slide 1: Control System Studio Status
Eric Berryman Controls Engineer

## Slide 2: History and Future
In the past we had problems
  No traceability
  Without a framework for unit testing on Jenkins
  Anyone could commit on master, with whatever changes
  Communication problems
  Went too long without a release
We started looking into the ISO 9001 Quality Standard one year ago

## Slide 3: Where are we now?

## Slide 4: Where are we now?

## Slide 5: Where are we now?

## Slide 6: Where are we now?

## Slide 7: Where are we now?

## Slide 8: ISO 9001 Quality Standard
Following as a guideline to improve quality
    Management Review
    Quality Policy and Objectives
    Process Performance and Product Conformity
    Status of Corrective and Preventative Actions
    Customer Feedback Analysis
    Decisions and Actions for improvements
    Resource needs
Customers
Requirements
Customers
Satisfaction
Resource Management
Measurement, Analysis and Improvement
Product Realization
Management Responsibility
Product
information
activities
Continual Improvement of the Quality System
taken from ISO 9001

## Slide 9: Management Review Meeting

## Slide 10: CS-Studio Quality Policy and Objectives
Through a strategy of continuous improvement and teamwork, the Control System Studio Collaboration is dedicated to supplying tools for control systems, data integration and data visualization to enable our users to achieve their scientific objectives.
  The foundation for achieving our commitment is based on:
    understanding and meeting the requirements of our users,
    continuously improving all processes related to the Control System Studio product,
    effectively utilizing the creative talents in the collaboration
    and meeting statutory, regulatory, and other requirements.
Objectives
  Fraction of releases per site deployed vs releases considered for deployment minimum 75% within registered site representatives
  100% sites with registered site representatives moved to Tycho

## Slide 11: Customer Feedback

## Slide 12: Status of Preventative and Corrective Actions

## Slide 13: Status of Preventative and Corrective Actions
Total closed | 644 (85%)
Total open | 118 (15%)

## Slide 14: Status of Preventative and Corrective Actions

## Slide 15: Results of Audits
First audit was started last week
  Site Representatives were emailed a form to fill out from the FRIB Quality Manager
  The processes are being audited, not the people
  Suggestions for improvements on our processes
Results will be shared with the Site Representatives, and any issues or suggestions for improvements will be made into Github issues

## Slide 16: Actions for Improvement
Issue of people working in a box for projects then, integrating too late.
  lead should form a team, for weekly meeting, progress at monthly meeting
Document process
  Change to google spreadsheet with links (format change)
  Make more clear
    Bug reports to Github issues
    User question to tech talk (close cs-studio-users)
    cs-studio-core build issues and development
Maintenance Process
  Move open issues from milestone to backlog, not the next milestone (Unless owner confirms)
  Tag all repositories on releases
Development Process
  On demand (preferred Monday before Wednesday meeting) meeting for demonstrating project work

## Slide 17: Resource Needs
BOY person still needed (interim still: BNL (RCP), ITER (RAP))
If work can be packaged, contract work

## Slide 18: 3.3.x (stable)
3.3.x marked feature complete as of April 30th, only accepting pull request that fix issues/performance
  PVManager functions for arrays– FRIB / NSLSII
  Tycho build – DESY / CosyLab / FRIB
  Autocomplete – ITER
  PVManager time cache (design plan) – ITER / NSLSII
  Shift service integration – NSLSII
  Archive Appliance Databrowser plugin – FRIB / CosyLab
  Validation and Verification Plan – ESS / CosyLab
  OPI regression tests – NSLSII
Requests from last meeting (ICALEPCS 2013)
  Multi state led in BOY – FRIB
  BOY template iterator application – FRIB

## Slide 19: 3.3.x (stable)
Validation and Verification Plan – ESS / CosyLab
  Using Maven Tycho build
  Jenkins for continuous integration
  Surefire for code coverage
  SonarQube for static code analysis

## Slide 20: 4.0.x (testing)
4.0.x marked feature complete October*
  Move to eclipse 4.4 (Lead: SNS(RCP), ITER(RAP))
  Feature clean up (owner of the feature/application) (Lead: BNL)
  Implement Validation and Verification plan (Lead: ESS / CosyLab)
  CS-Studio development environment (Lead: FRIB - Reviewers: SNS, BNL)
  Common product (Lead: FRIB - Reviewers: SNS, BNL)
  We will delay up to another 2 months
    feature cleanup and reorganization (Lead: BNL – Reviewer: FRIB)
    rap build (Lead: ITER – Reviewer: SNS)
    Validate Unit tests (Lead: FRIB – Reviewer: ESS)

## Slide 21: 4.1.x (unstable)
4.1.x due date 6 months after 4.0.x freezes
  Move sites to Tycho/Maven (Lead: FRIB)
  Validate unit tests (Lead: FRIB – Reviewers: ESS)
  Java 8 branch use of Instant and Period (Lead: BNL – Reviewer: SNS)
  Review javafx table; tables throughout cs-studio (Lead: BNL – Reviewers: SNS)
  Perspectives for Operational use (Lead: SNS – Reviewers: BNL and FRIB)
  OSGI diirt bundles (Lead: BNL/FRIB – Reviewer: SNS)
  Review VTypes for Java 8 (Lead: BNL – Reviewer: SNS)
  Diirt Time cache (Lead: ? – Reviewer: BNL)
  Databrowser rework of plot, model load/save (Lead: SNS – Reviewer: ISIS)
  OPI Examples with good practices (Lead: ? – Reviewers: SNS, BNL)
  Save/Set/Restore UI (Lead: FRIB – Reviewer: BNL)
  Uniform properties; java properties, eclipse properties, third-party (Lead: BNL – Reviewer: ?)

## Slide 22: Mailing List
Subscribe at Sourceforge for question about build and development
  http://sourceforge.net/p/cs-studio/mailman/
    cs-studio-core@lists.sourceforge.net
Subscribe to tech-talk for user questions

## Slide 23: Github Issues
Report bugs to Github (or pick one to work on)
  https://github.com/ControlSystemStudio/cs-studio/issues

## Slide 24: Attend Meetings
We use Google Hangouts to share our progress and discuss issues
  Follow us on Google Plus
  https://plus.google.com/101349549663920375487/posts
  Meetings are posted (viewable after being added to group)

## Slide 25: Fork Us on Github
Just go to the git repository you would like to work with
  https://github.com/ControlSystemStudio/cs-studio
Basic workflow
  “Fork” button -> issue -> associated commit -> pull requests -> merge

## Slide 26: Our Website

## Slide 27: Our Website

## Slide 28: Our Website