March 18, 2019

Attendees: Nena Moonier, Paul Rossi, Clay White, Shame Flood, Wendy VanWingeren, Patti Pedergnana, Lisa Berkland, John Mazzio

**Nena**: Events scheduled this week:

BSL2 lab walkthrough tomorrow at 11AM

TYSSR for 2BM&32ID at 2PM Wednesday

Routine Rad Survey for 32ID at 10:30AM Wednesday

Last Saturday Beam and Oracle web servers were down, prohibiting the posting of ESAFs, among other functions.

Wendy, John, Lisa, and she are editing webpages on the EFOG website to bring the information therein up to date.

**Paul**: Two 911 calls were placed last week. One was for a broken finger and the other for a sensation of faintness. Also, today a 911 call was made for a finger cut from a tape dispenser.

Regarding work for the upcoming shutdown, of note is the lighting upgrade to LEDs on the experimental floor from columns 69-169.

**Patti:** Mike Fisher aims to take beam in X-TIP at 4-ID soon. He shall be submitting ray traces in the near future.

The final design review for the 6-ID-D extension is in the works. Likewise, a final design report for 28-ID will be issued in late April.

**John:** He has uploaded a collaborative list of floor coordinator duties to Box and has welcomed anyone who has more tasks to add.

He has nearly finished updating the standing orders webpage for our group.

**Shane:** Caratelli’s hutch construction activities at sector 28 currently happening this week include cutting the floor and drilling. Andy Stevens has locked out the ratchet door chain at 28.

**Wendy:** The MOM group work at 3-ID today that involved replacing pressure switches for the shutter required no CCWP as decided by her. The work did not affect any radiation safety shielding.

**Clay**: He will act as job coordinator for the work planned at 4-ID and 6-ID during the April/May shutdown, and Bruno will serve as the floor coordinator for those projects.