April 15th, 2019

Attendees: Patti Pedergnana, Nena Moonier, Wendy VanWingeren, Clay White, Bruno Fieramosca, John Mazzio, Lisa Berkland

**Patti:** Since these beamlines will never be built out, 15 BM, 18 BM, and 34 BM will be decommissioned this April-May shutdown. All RSS components in the front end shall remain this shutdown; however, water and air will be turned off, and a flange will be added to stop radiation.

Caratelli is beginning the fabrication of the C station at sector 28. The construction workers will take a few weeks’ vacation in May and complete the project when they return.

The 22-ID undulator is going to be eventually canted. This will most likely occur during the dark period.

**Nena:** The switchgear maintenance for this shutdown will now affect sectors 24-35. Please make the appropriate personnel aware.

Interviews of the three chosen candidates for the “Scientific-User Experiment Oversight” position are going to take place next week. Hopefully an offer will be made by the end of the month.

**Bruno:** 5-BM is running an anhydrous ammonia experiment this week for which he has issued a portable ammonia gas monitor.

The 6-ID extension project will take place this shutdown. They are not expected to have users for 4-6 weeks into the next run.

**Clay:** He stressed the importance of floor coordinators acting as independent oversight for technician groups performing work on RSS components.

**Of Importance:** User operations ends Tuesday, April 23rd at 00:00, with shutter permit being disabled for machine studies. FCs will disable the A stations in their areas by 09:00, which global offline will be done. Post CCWPs for shutdown on next Tuesday as well.