**Present:** Nena, Wendy, Liz, Ashley, Katy, Clay, John, Bruce, Bruno, Matt

**FC Shift Presence: 5/16-6/5**



**Vacation/DORs:**

Steve Bogdan – 5/16 - 5/22 Telecommute

Shane Flood - 5/16-5/20 Travel/Workshop

Matt Spilker-5/16 Telecommute

Bruno Fieramosca – 5/19 DOR

Ashley Wayman - 5/20 DOR

Nena Moonier – 5/17 ½ VAC 5/19 and 5/20 VAC

Liz Schmidt - 5/20 FH

**Storage ring closes 5/18**

* If you are Job Coordinator on FE CCWPs check on work
	+ If completed route for validations complete
	+ All FE CCWPS need to be through validations complete by Wed at noon.
	+ When CCWPs are removed from cabinets and logged please update the last column on the [spreadsheet](https://anl.box.com/s/yrk4rq1twmah05bcszs8grjv8trmos14).
* [Pre Run Checklist](https://anl.app.box.com/file/792496064187?s=4j5di7lmo7p8oa310vx94p7buo5ol83o)
	+ - CCCL and QEW walkthrough
			* Tim Smith for help. Tim is available 5/18, 5/23, 5/25, 5/26, 5/27
			* 438 and help with 431
		- Commissioning ESAFs
		- CCWPS
		- Type C List
		- Review AR
* Feedback from May Power Outage
	+ No lost equipment or problems reported
	+ Project post-mortem still to be scheduled by Doktorczyk

**Round Table Discussion**

Nena

* Covid guidance
	+ See Argonne Today/emails for new guidance and notes from 3/7
	+ Updated APS web info: <https://www.aps.anl.gov/Users-Information/Updates/Covid-Rule-Regulations>
* ESAF rules for submission and approval:
	+ Starting 2022-2 run will allow 5 onsite non ANL users per ESAF.
* Guest House will be opening up May 16 in time for summer students. 401 Grill will expand their menu to include items from 2 years ago.
* The Shoe-mobile is returning to regular site visits. Starting next week, it will be in the 200-203 area parking lot Mondays from 0800 to 1200.
* QEW Practical Exams are no longer available in TMS. They must now be scheduled as needed through Cari Helberg, currently the only SME giving exams.
* Starting 4/25/22 Mike Wachel will take over for Caroline Fisher-Haase as the APS waste specialist. Mike Wachel, Office: 437 D008, Email: mwachel@anl.gov, Desk Phone: 2-6682
* IT Group contacts for beamline support:

Linux -- Fred Carter, Tom Naughton, Troy Lutes

Windows -- Zac Bastile, Dan DeVito, Steve Potempa

Mac -- Fanping Zhu, Jon Smejkal

Liz

* Fully approved 2022-2 commissioning ESAFs can be posted starting today (5/16). Run dates for 2022-2 are 5/31/22 to 9/30/22.
* IMCA-CAT is next on the schedule for TYSSR. They are due in June 2022. Will schedule the review soon.

Bruce

* Request to modify ESAF handling of Mail-in users is completed and moved to production.
* Request to update ESAF expired training email to include users with expired training in TO: list is completed and moved to production.

Katy

* Nothing further to add
* Katy will do all Pre Run activities for 431 including CCCLs and QEW.
* Going forward.
	+ Sector 1 &2 Wendy/Steve. Sector 3&4 Bruno
	+ Eye washes-Bruno
	+ LSI from June onward-Bruno

Bruno

* Need revisit rerouting of gas cabinet lines at Sector 5. Need to work this out with Andy Stevens.
* Common ODH monitor in alarm due to LN2 venting: 10ID-A, 21ID-D, 4ID-B
* 435 truck lock: ODH monitor has been received and is Bruno’s office and Andy has been notified
* ESH436 PR can be used for outside contractors as per Mike Fries. Bruno will schedule sessions with Jeff Collins people soon.
* 4 portable O2 monitors out. Keep a look out: 1BMB, 4IDD, 20IDA, 25IDB
* Shutdown Work in 432 Area:
	+ Validation of PSS yoko transmitters in 1-12 (Matt JC)(Shane FC)
	+ Service Gravity Feeds for 6-ID, 7BM and 11BM (Not RSS)
* Shared computer monitor in Bruno’s office is no longer working: Shane to get a new one.
* Started CCCLs today (5/16)

Clay

* Construction of Sector 8 & 9 on schedule for Fall: kickoff meeting tomorrow morning at 1100
	+ Operations will be affected in 8-BM and 9-BM
	+ 8-BM may not be an active beamline
	+ 9-BM C inboard door-sealing door shut
* Bionanoprobe (9ID) to 2-ID: possibly in Aug. Beam in mid Sept.
* Shutdown work in 433 on schedule for completion
	+ Validation of PSS yoko transmitters in 1-12 (Matt JC)(Shane FC) -- this week
	+ Calibrate FEEPS Yokos 9-16 (Matt JC)(Shane FC) -- this week
	+ Service Gravity Feeds for 6-ID, 7BM and 11BM (Not RSS)
* Future work: Grinding SR wall at 11-BM-A to accommodate moving their mono 3 inches inboard; shielding studies on going this time

John

* Shutdown work in 434
	+ Shutter work at 14-ID (SS1 is done and routed in ICMS and 14-IDC is scheduled for next week) and 16BM. (Clay is JC, John as FC)
	+ 13-ID PSS validation
	+ FERDP Swap at 16-BM
	+ 16-BM BLEPS upgrade and 16BM BLEPS solenoid upgrade (not RSS)
	+ Calibrate FEEPS Yokos 9-16 (Matt JC)(Shane FC) -- this week
	+ PSS FERDP Wiring verification, Sectors 16-35 (Ashley is JC, John as FC)
* Oxygen monitors are being calibrated now
* Routine Rad surveys will be scheduled. Need backup

Matt

* USAXS move to 20ID to commission enhancement still set for the Fall: Working with Shelly Kelly for move
* HEXM hutches for LBB
	+ Caratelli will be onsite next week to start work on HEXM enclosures
* Shutdown work in 435
	+ 18-ID BLEPS solenoid upgrade (non RSS)
	+ FERDP wiring verification Sectors 16-35 (Ashley as JC, John as FC)
	+ BM FE PS1/PS2 switch replacement (Clay JC) John FC
	+ SS switch replacement on BM FE (Clay JC) (John FC)
* POC for He recovery work

Ashley

* Working on getting 436B rekeyed
* Working on 436 Gas Cage move
* Shutdown Work in 436
	+ Floor Grinding Done
	+ 34BM wrapping up
* Caratelli hopefully onsite next week to start work on the HEXM enclosure

Shane

* 437 build out essentially complete. Punchlist items ongoing.
* 25-ID
	+ Started construction of laser enclosure. Mostly built out. Utilities ongoing
	+ Laser room enclosure (end of 25-ID beamlines) contract awarded to Scheck. Scheck initiating ductwork and mechanical installation for enclosure today.
	+ Shielding verification on 25ID-A- still ongoing.
* 28-ID Be window swap: 1 for 1 swap in review with Patti’s group.
* 30ID and 5ID JSA/WPC for Kohzu completed.
* 26-ID FBM Oxford JSA/WPC completed.
* Shutdown work in 437
	+ FERDP wiring verification Sectors 16-35 (Ashley as JC, John as FC)
	+ PSS Validation for 28-ID

Steve

* Steve is currently scheduling DEEIs but Nena and Liz are on standby and will help if needed.
* Wendy will complete the eyewash/LSI inspections.
* Wendy will follow up on beamline requests for 438.
* Shutdown Work in 438
	+ FERDP wiring verification Sectors 16-35 (Ashley as JC)
	+ 34BM FE Removal (Ashley as JC)

Wendy

* 31ID: Irelec (contractor) onsite 5/31-6/2 for robot work for LRL-CAT. Work will be done in the APS clean room. They will call 2-0101, paperwork on Steve’s door.
* 35ID: Sydor (contractor) onsite 5/31-6/2 for detector work in 35-ID-B and 35-ID-E. They will call 2-0101, paperwork on Steve’s door.
* Plan to assume 438 FC roles- will take over eyewashes and life safety inspections.