Present: Nena, Ashley, Matt, Wendy, Katy, Liz

**EFOG Presence onsite: 6/21/21-6/27/21**

Mon-Fri FC1: Matt FC2: Ashley (Mon, Tues, Thur,) John (Wed) Wendy (Fri)

Evenings- Shane (M,T,Th, Fri) Bruno (Wed)

Weekend: Bruno(Sat) John(Sun)

Vacation/DORs: Bruno DOR-6/21-6/22

 John Mazzio-Sick 6/21

 Clay White- DOR 6/21

 Katy1/2 MA 6/24

 Ashley DOR-6/25

**Events from last week**

* **28ID FEEPS Fault 6/15/21**

.

**Ongoing RSS work on experimental floor**

**Completed work on experimental floor/LOMS from last week**

**Upcoming Work on experimental floor/LOMs**

* Contractors for this week: 3 contractors scheduled to come onsite in 438. The paperwork for Dectris (6/21), Struers (6/24), and Salus (6/25) is all on the 438 FC door.
* **Gas Injection study at sector 35 on 6/21/21 from 5-9pm. Neighboring beamlines informed. Beamline staff asked to vacate sectors 2-5; 33-36 after 6pm tonight.**
* Install GN2 supply line at 02-ID-D to support new cryostream equipment. SOW/WPC approved, waiting on estimate from Scheck.
* 1-BM-A vibration dampening system is being installed
* 6-ID C sprinkler system. Bruno in communication with Mike Fries, Andy Stevens, Scheck to mitigate the combustion hazard inside the station by installing a sprinkler system.

**Things to look out for this week:**

* **Portable Oxygen monitors:** 5ID-A and 20ID-A Please check for normal O2 levels (20.9%) and battery level ~ 3 times per week for on-shift personnel and please report to Bruno if there is a problem.
* **Eyewashes/LSI. Eyewashes** are due weekly and LSI are due at the end of the month.
* **Evening Shift reminder to send FC to MCR turnover email**
* **LOTO station inspections:** Submit every 6 months (June/December). Complete form ANL-1063 in Xink.
* **FedEx Issues**: There has been a change in management at our FedEx terminal. Packages/dewars are now being sent over to Argonne/APS throughout the day, rather than consolidated into one morning shipment. Mixed on them stopping at 46 first or going directly to the APS.

**28-ID IDEA Status**

* Equipment installation on-going.
* 28ID-A cryo-deck installation by Scheck will be happening soon. No welding on 28ID-A roof will be done. Was supposed to happen pre-covid but did not happen at that time.

**25-ID ASL Status**

* Electrical work will start at the end of this month
* 25ID-A shielding verification tentatively scheduled for October 2021 (need electric, water/air and PSS installed first).

**LBB Updates**

* **Activities This Week:** Roof work (decking studs, anchors, deck concrete next week), underground plumbing and electrical, exterior wall installation. No mezzanine lifts planned for next Monday.
* **Items to Keep an Eye on:**  none
* **Looking Ahead:** 2 month look ahead planned for 3rd week of June
* **Scheduling:** Typically contractors work from 7:00 a.m. - 3:30 p.m. LBB updates can be found at <https://www.aps.anl.gov/Machine-Status/Construction-Schedule/long-beamline-building-construction-schedule>

**437 lab build out**

* Funding issue has been resolved! Contractors set to start in August with completion scheduled for March 2022
* Power Construction awarded the contract
* Clay will work with ANL and contractor and be the POC for our group
* Still no meetings called. A roughly 1000 page set of specs and drawings is still out for review before the project goes to Issued for Construction, though the contract has been awarded to Power Construction. Final comments from all reviewers are due this week.
* All reviewer comments submitted to PM. No further updates.

**OPS/XSD GL/PSC Managers/Leader Meeting**:

* New guidance on Covid 19 policies for external users has been released. Guidance points out how external users can participate in the relaxed policies if fully vax. Please read memo for guidance.
* No injuries or accidents last week.
* Some water leaks from rainstorm last night
* ASD: 28ID FEEPS issues. Tornado warning last night didn’t loose beam but beam was not great. Earthquake in Indiana was detected by MCR.

**Experiments of Note**

* Limited Operations + with approved ANL onsite users from divisions outside of PSC and some onsite external users with PSC ALD and DOE ASO approval.
* All risk level work allowed except for Radioactive, Explosive, and BSL2 samples unless the experiment is deemed mission critical or funding dependent, etc. Most experiments are mail-in or remote.
* No plans for change in operation status until after 2021-2 run.

ESAFs with onsite users from ANL divisions outside of PSC have been approved by DOE ASO. ESAFs with external (outside of ANL) onsite users have been approved by both PSC ALD and DOE ASO.

**Experiments Running 06/21/2021 - 06/28/2021**

**Special Experiments:**

* ESAF 241903 at 13-BM-C. Joanne Stubbs and Peter Eng running samples for remote LANL users. Start 6/25/2021. End 6/28/2021. **Radioactive Samples**
* ESAF 242046 at 16-BM-D. Amy Hixon and Jennifer Szymanowski from Notre Dame onsite at APS. Start 6/25/2021. End 6/28/2021. **Radioactive Samples**

**Long Duration Lab or No X-Ray ESAFs:**

* ESAF 239935 at Sector 7. Chris Otolski and Gilles Doumy from CSE onsite at APS. Start 5/4/2021. End 8/3/2021.
* ESAFs 241561 and 240825 at HP-CAT lab. Ravhi Kumar and Nilesh Salke from UIC onsite at APS. Start 5/28/2021. End 6/24/2021.
* ESAF 241851 at Sector 33. Hui Cao and Xi Yan from MSD onsite at APS. Start 6/7/2021. End 9/30/2021.

**Long Term Work Status - APS Upgrade and other APS projects: See EFOG Turnover notes from previous week for more information.**

**Round Table Discussion**

Nena

* **See EFOG Turnover notes (below) for further details on Ops, LBB, Shutdown work, general info, etc.**



* **Mask mandate for fully vaccinated individuals (ANL employees, Argonne Associates, Contractors like Scheck, and CAT beamline personnel) has been lifted.** A copy of a person’s vaccination card must be uploaded to Box Plu**s.**
	+ External users have been given guidance on what is required to participate in the lifting of the mask mandate for fully vaccinated individual. Memo
	+ Cannot ask others their vaccination status.
	+ Occupancy numbers in hutches, etc have not changes: To change soon based on calculations. Numbers have changed in Machine shops. 7-IDC has changed to 4
* **Increasing EFOG presence on site:** if you are not on shift for the week please be on site at least **3** days a week.
* **Hybrid work model is being discussed.** GLs will make group recommendations by 5/28. Individual discussions will occur around June 15
* A folder has been created in EFOG Shared in Box entitled [Floor Coordinator Responsibilities and Information.](https://anl.app.box.com/folder/131729137561)
	+ [FC ON Shift Responsibilities](https://anl.app.box.com/file/770704936353?s=qtmlutaaipmcs1v5zuth4f99x8qgrng8)
	+ [FC Shift Exchange Template for MCR](https://anl.app.box.com/file/770699580232)
	+ [Floor Coordinator Responsibilities for Three-Year Sector Safety Reviews](https://anl.app.box.com/file/776611770090)
	+ [Troubling Shooting FC1/FC2 Paging System](https://anl.app.box.com/file/792938639787)
* [Construction on West Gate to begin April 15- Aug 15](https://my.anl.gov/article/west-gate-construction-to-affect-hours-of-operation-and-lane-access?utm_source=Argonne+Internal+List&utm_campaign=f9eefff4c2-snapshot+-+04-05-2021&utm_medium=email&utm_term=0_91cdd2aa04-f9eefff4c2-237439333)
	+ Will be closed to all traffic from 9am to 3pm during this time
* EFO Group Training- Please take all expired training courses by the end of June
* EFO Group Procedures- Please complete all procedures that Kelly Jaje sent by the end of June. If you would like to be taken off a procedure please let me know and I will reassign.
* Purchasing items discussed: replace the shared computers, update the tool boxes in each office, monitors for those who want double, printers, Bruno sensors for gas monitors and test gas, portable ozone monitors,1 surface pro to test feasibility of EA checklist, shift log, EPICS etc on portable device. DEEI tools, Tim Smith laptop and supplies

Steve

* Several contractors performing work in 438 this week. Dectris - 31ID (6/21), Struers - 29ID (6/24), Salus – 33ID (6/25). All paperwork is on 438 FC office door.

Shane

* Nothing new to report

Ashley

* See LBB section
* See above note regarding FedEx issues

Matt

* Shift has been quiet today
* 435 mezzanine lifts today
* ESAF table rectification today

Wendy

* See 28 notes section above

Katy

* Andy Stevens received the quote for the 2-ID nitrogen gas line
* 1-BM still working on vibration dampening

Liz

* Ensure that if any ESAF is conditionally approved due the need for a DEEI, please ask the beamline/users if the DEEI has been completed before posting the ESAF