11/18/2019 2pm – EFOG Meeting Notes

Present: Nena, Bruno, Ashley, John, Shane, Patti, Liz, Bruce, Wendy, Dean

Nena

* Make sure FCs notify CATs when safety walkthroughs are occurring at their sectors. CATs don’t get the outlook invites.
* Please read the walkthrough write-ups that Sue Benda emails.
* Shutdown planning meeting this Wednesday. John will attend. John please take notes.
* Run 2020-1 is starting early on Friday 1/31/20 due to lost time due to septum magnet issue.
* Everyone received an email about the 203 and 204 classes. There are some classes in January and some in March.
* Ed Russell asked for AES in the future to pass around a proposed list for 2020.
* We have a meeting on Wednesday 11/20 to discuss ESAFs.
* Nothing to note from Ops. No safety incidents.
* Dec 18th will be a studies day with 300mA. Paul will come to our meeting on 12/2 to discuss what he need from EFOG on that day.
* Nena is modifying our JHQs. You will get an email.

Patti

* Upgrade is asking for our group to help with construction safety oversight. 3:30 – 5:30pm Monday thru Friday. No hoisting or rigging during this time. Most likely trim or detail work.
* We are behind on most of the 25 hutches.
* Possibly Shane and Clay will be the contacts for 25. Shadow Andy Stevens to see what he does.
* There is a long list of cleaning out stuff, locating stuff, etc. for 25. Anything we can do beforehand would be helpful.
* April 2020 start. Finish July 2020.

Wendy

* Many rad experiments this week.
* Give Ron Moore the WPCs. We don’t need to do the work entry clearance.

Ashley

* Shadowing Clay at Sector 12.

John

* Sector 13 is most likely getting SEM maintenance this week. HP has to survey before powering back on.
* 16IDE rad survey next week. 20ID this week. Possibly 31 next week.
* Worked with Ralph to order new name plates for our bikes.
* JSAS must be scanned in shared folder. Please try to maintain formats of file names.

Shane

* 1 experiment involving energetic materials this week.
* Shane will make laminated copies of the explosives signs for each FC office.

Liz

* 24IDD has an ODH monitor that needs calibrating. Only thing of note from the Sector 24 walkthrough.
* 7BM will be running their wind tunnel this week.
* Please put dates in the comment section of the shift log table if the experiment is a long duration experiment.

Bruno

* Bruno is good. Nothing to report.

Clay

* 12ID mini hutch bellows replacement.

Dean

* Walkthrough at Sector 32 went well.
* Vector request for deck at 31.
* For 31 cryo people start on 11/22. Dec 2nd test everything. Dec/Jan shutdown new cryo and mono. Scheck will take down the railing and modify it. Cryo pump on E station.