FC Shutdown Preparations

- Things to check/complete at least weekly in the weeks leading up to the shutdown. A final check should be performed just before the Pre-Shutdown Meeting:

- Work requests: Approve for your area, note where CCWPs are needed

- CCWPs: Approve CCWPs in workflow for your area. Create CCWPs where needed. Add CCWPs to master list in Box.

- Shutdown Planning: Check meeting notes and webpage for upcoming work and updates. Notify your beamlines of any work affecting your area, particularly that which involves facility infrastructure or electrical systems.

- Switchgear Shutdowns: Notify your area if affected. Request cord drops on from AES-MOM on behalf of your users early.

- PSS Validations: Remind area beamlines of validations. Note if any MHs need opening. Create CCWPs for mini-hutch openings (if there is a shutter inside the MH, it needs to be opened for PSS validation- check the CCCL).

- EFOG Pre-Shutdown Meeting

- Global offline: FCs will coordinate with the Storage Ring Chief of Operations (R. Flood) to determine the best schedule for removing Global Online.

- APS disable: Plan removal of A station APS enables in preparation for global offline. Determine timing and personnel.  Also plan removal of APS enable from all downstream stations

- Report all shutdown work in area: beamline work (RSS/non-RSS), contractors, FAC, etc.

- Verify all work requests for area have been approved, CCWPs created/approved/printed or at least the job coordinator and FC roles identified and added to the spreadsheet in BOX.

FC Post Run Checklist

- APS enable

- Remove APS enable from all stations (per plan from pre-shutdown mtg)

- CCWPs

- Post CCWPs- remove RSS tags where needed

- Post Type C forms where needed (blue sheets)

- ESAFs- local FCs to verify

- All completed EAs removed from beamline cabinets

- All completed EHCPs removed from hutch doors

- All completed EA/EHCPs removed from labs

- All completed ESAFs deactivated in the ESAF shift log table