FC Pre-Run Checklist

- Beamline walkthroughs to verify CCCL

- Note any open labyrinths/MHs, close and tag if all work completed

- Complete the component review tab in the Beamline Component Database (option 8)

- Post completed and signed CCCL in beamline end cabinet

- QEW walkthroughs

- Beamlines and floor areas

- Labs

- Scan completed forms and upload to Box

- Post Commissioning/Beamline Staff ESAFs

- Beamlines

- Labs (if applicable)

- Make sure all run long ESAFs have Leave Posted (for current run) clearly labeled on EAs and EHCPs

- When posting in Shift Log Table put end date/leave posted in the comments section

- Verify only posted ESAFs remain in the FC Shift Log ESAF Table

- Verify only EHCPs from posted ESAFs remain on the station doors

- Close & Remove CCWPs

- Verify work has been completed

- If job coordinator: route in ICMS or obtain verbal approvals for Validations Complete

If not job coordinator, request the job coord to obtain approvals (ICMS or verbal)

- Update CCWP status list in Box

- Update CCWP status in FC Shift Log

- Update/Post Type C Forms

- Make sure Type C forms are posted and survey locations noted.

- Update Type C list in Box

- Review Administrative Restrictions

- If the AR has expired, review and reprint new copy, sign, scan, update ICMS record, post

- Check Beamline Operational Status

- Reset any PSS trips, faults, warnings (or find out why they won’t reset)

- Verify with BL staff that FEV/BIVs may be opened when BL-EPS are reset (remind them to reset BL-EPS if needed)

- Verify all stations are search and secure ready: user keys in all panels and turned, all crash buttons pulled out, doors in correct positions

- Create Beamline Pre-Run Status email for Pre-Run Meeting

- Note: Beamline(CCCL) walkthrough status, QEW walkthrough status, AR review status, Open CCWPs/remaining work needed, Type C status, ESAF status

- Email (to group) should be sent before the pre-run meeting with the most updated information